# RetailERP SaaS Guide

Date: 2026-03-20

Scope: Payment strategy, external setup checklist, and deployment sprint plan

## 1) Payment Strategy for SaaS (What You Should Use)

### Current project status

- Your code currently uses Razorpay with one shared configuration section (`Razorpay`) in app config.

- This is fine for single-merchant usage but not ideal for SaaS multi-merchant billing collection.

### Recommended SaaS model (best for your case)

1. Merchant-owned payment account (for store billing to their customers)

- Each tenant/company uses their own Razorpay/Stripe credentials.

- Customer payments settle to that tenant account, not platform account.

2. Platform-owned payment account (for your SaaS subscription)

- Keep a separate platform Razorpay/Stripe account for charging ERP subscription fees.

- Never mix merchant transaction flow and platform subscription flow.

### Which gateway to use

- Primary recommendation now: Razorpay Multi-Tenant (merchant-owned) because your project is already integrated and India-focused.

- Add Stripe as optional provider later (provider abstraction), especially for global expansion.

## 2) External Setup Points Found in Project

These are directly visible in your codebase/config:

- App config keys in `appsettings.json`:

- `ConnectionStrings`

- `Smtp`

- `Razorpay`

- `Twilio`

- `WhatsApp`

- `Jwt`

- Wiring in `Program.cs`:

- SQL Server via `UseSqlServer`

- Health checks

- Razorpay options binding

- Twilio options binding

- WhatsApp options binding

- SMTP options binding

- Localization middleware

- Health endpoint mapping (`/health`)

### Setup checklist by service

1. Database (Required)

- Configure production SQL Server connection string.

- Apply EF migrations on target database.

- Enable backups + restore test.

2. Redis cache (Recommended for production)

- Provide Redis connection string.

- If unavailable, app falls back to in-memory cache (works but not ideal for scale).

3. Razorpay (Required for online payments)

- Configure `Razorpay:KeyId` and `Razorpay:KeySecret`.

- Use test keys in staging, live keys in production.

- For SaaS: move to per-tenant key storage and runtime tenant key resolution.

4. SMTP Email (Required for reliable email features)

- Configure `Smtp:Host`, `Port`, `User`, `Password`, `FromEmail`.

- Code throws if SMTP password is missing.

5. Twilio SMS (Optional but recommended)

- Configure `Twilio:AccountSid`, `AuthToken`, `FromNumber`, `IsEnabled=true`.

- If not configured, service logs simulated behavior.

6. WhatsApp Cloud API (Optional but recommended)

- Configure `WhatsApp:PhoneNumberId`, `AccessToken`, `IsEnabled=true`.

- If not configured, service logs simulated behavior.

7. JWT Secret (Required for API auth)

- Use strong unique production secret (`Jwt:SecretKey`) from secure secret store.

8. Domain + SSL (Required for production)

- Map domain DNS to host.

- Install TLS certificate.

- Force HTTPS.

## 3) Suggested SaaS Improvements (Next)

1. Payment provider abstraction

- Add provider interface (`IPaymentGateway`) with Razorpay and Stripe implementations.

- Tenant-level provider selection (`Razorpay` or `Stripe`) in company settings.

2. Secure tenant credential vault

- Store gateway keys encrypted at rest.

- Mask secrets in UI.

- Rotate/revoke credentials with audit log.

3. Billing split model

- Tenant customer transactions -> tenant gateway.

- SaaS plan invoices -> platform gateway.

4. Operational controls

- Per-tenant gateway health status.

- Failed payment retry and alerting.

- Webhook idempotency checks and replay protection.

## 4) Sprint 17 (Post Sprint 16) - Deployment & Go-Live Sprint

Name: **Sprint 17 - Deployment, Production Hardening & Go-Live**

Duration: 10-14 days

### Goal

Deploy RetailERP to production with secure, observable, recoverable operations and release checklist closure.

### Work Items

1. Infrastructure & environment

- Provision production app host and SQL Server.

- Configure Redis, storage paths, and log retention.

- Setup environment variables/secrets store for all external keys.

2. CI/CD release pipeline

- Build -> test -> migration -> deploy pipeline.

- Add staging and production gates.

- Add rollback strategy (previous build + DB rollback process).

3. Security hardening

- Production secret rotation.

- Strict CORS/CSP review.

- Admin account hardening and mandatory 2FA policy for privileged roles.

4. Data and migration safety

- Pre-deploy DB backup.

- Migration dry-run on staging.

- Post-deploy smoke verification scripts.

5. External integrations go-live

- Razorpay live mode verification.

- SMTP live email send check.

- Twilio/WhatsApp production sender verification.

6. Monitoring and incident readiness

- Uptime check for `/health`.

- Error alerting and log dashboard.

- On-call runbook + incident response checklist.

7. Go-live checklist and handover

- Final UAT sign-off.

- SOP docs for support/admin operations.

- Launch day playbook and hypercare window.

### Definition of Done

- Production URL live with HTTPS.

- All critical workflows verified in production:

- Login

- POS bill

- Purchase receive

- Stock adjust

- Online payment

- Notification send

- Backups tested and rollback documented.

- Monitoring + alerts active.

## 5) Recommended Order from Here

1. Complete Sprint 16 (tests + CI/CD baseline).

2. Implement Razorpay multi-tenant merchant-owned architecture.

3. Execute Sprint 17 deployment plan.

4. Add Stripe as optional provider after production stabilization.