# RetailERP Final Review (Cost + Roadmap Comparison)

Date: March 20, 2026

Reference compared:

- Your roadmap document (Version 2.0, March 03, 2026)

- Current implemented project state (up to Sprint 16)

## 1) Critical Security Note (Immediate)

The roadmap text you shared contains credential-like values (payment key/secret style).

Even if these are test keys, rotate them immediately and remove them from docs/history.

## 2) Cost Reality (Today)

There is no truly free long-term production stack for your current full setup (.NET + SQL Server + Redis + secure infra) without trade-offs.

### A) Free / Almost Free (for demo only)

- Render free instances exist for preview/testing; not recommended for production.

- Railway has a limited free/trial model and then paid usage.

- Oracle Cloud Free Tier has Always Free services and is the strongest zero-cost option, but needs more manual setup and careful resource management.

### B) Budget production (lowest practical)

- Single VPS/Droplet strategy (app + SQL Server Express + Redis in Docker) is usually the cheapest practical path.

- Typical range: around ₹1,000 to ₹3,000/month depending on VM size, backup, bandwidth.

- This is cost-efficient but operationally manual (patching, security, backups, monitoring on you).

### C) Managed production (professional, safer, higher cost)

- Fully managed setup (App + managed SQL + cache + edge security + monitoring) usually lands around ₹12,000 to ₹30,000+/month, depending on scale and region.

- SQL Server managed licensing is a major cost driver.

## 3) March Roadmap vs Current Project (What Changed)

### What your March 03 roadmap predicted

- Security hardening, rate limiting, CSRF fix, structured logging

- Razorpay integration

- Multi-tenant + Redis + JWT/API

- Bill template designer, expiry, discount engine

- GST + notifications + PWA

- Barcode + 2FA + forecasting

- Customer portal + franchise + multi-language

### Current status now (March 20, 2026)

- Sprint 1 to Sprint 16 are marked complete in project tracker.

- Sprint 16 added tests + CI/CD + Docker + deploy automation (beyond the original early roadmap baseline).

## 4) Completion Percentage (Honest)

### A) Priority matrix from your roadmap (P0/P1/P2/P3)

- Completion: ~95% to 100%

- Reason: almost all listed sprint-priority items are now implemented in project flow.

### B) Full “advanced vision” roadmap (all sections, including enterprise operations)

- Completion: ~80% to 85%

- Remaining major gaps are mostly ops/commercial hardening:

- WAF/DDoS rollout in real infra

- centralized APM/alerting maturity

- automated vulnerability scanning policy

- disaster recovery drills/runbooks in live environment

- per-tenant merchant-owned payment onboarding model at scale

- some advanced integrations (e.g., weighing scale/cash drawer depth, advanced analytics variants)

## 5) Why My New Infra Guidance Differs Slightly From March Document

- Your March document leaned Azure-first (valid).

- My latest infra note proposed AWS-managed stack because Sprint 16 now uses Docker + GHCR-based CI/CD patterns that map very naturally to AWS container platforms.

- Final truth: both Azure and AWS are valid; cost and team familiarity should decide.

## 6) Best Practical Recommendation for You

If your top priority is low cost now:

- Start with budget VPS production for early customers (with strict backups and hardening checklist).

If your top priority is reliability and investor/demo readiness:

- Move directly to managed cloud architecture (higher monthly cost, lower operational risk).

## 7) Final Verdict

RetailERP is no longer “idea stage.” It is an advanced working product with strong feature depth.

After Sprint 16, it is deployment-capable.

Main remaining work is production hardening + SaaS operations maturity, not core feature coding.